Revised 2025

Guide to Establishing an Outdoor Learning Area in Primary Schools

### Introduction

Outdoor learning provides children with valuable hands-on experiences, fosters curiosity and enhances engagement across multiple subjects. Creating an outdoor learning area in your school can enrich the curriculum while encouraging physical activity and environmental awareness. This guide outlines key steps to planning, setting up, and utilising an outdoor learning space effectively.

### 1. Define Your Vision and Objectives

Begin by identifying the purpose of the outdoor learning area. Consider:

- Which subjects and activities will be supported? (e.g., science, English, maths, art)

- What age groups will use the space?

- How will the area complement indoor learning?

- What skills and experiences should children gain?

### 2. Assess Your Space and Resources

Evaluate the available outdoor areas within your school grounds. Look at:

- Safety (e.g., secure fencing, suitable surfaces, accessibility)

- Sunlight, shade and weather conditions

- Existing natural features (trees, grass, ponds, etc.)

- Proximity to classrooms and facilities

### 3. Conduct a Staff Skills Audit

A staff skills audit helps identify existing expertise within the team and any training needs. Consider:

- Experience in outdoor education or forest school principles.

- Knowledge of gardening, wildlife conservation or environmental science.

- Confidence in leading outdoor activities and managing groups in open spaces.

- First aid training, particularly for outdoor environments.

- Ability to integrate outdoor learning into different subject areas.

Use the audit results to plan staff training or workshops, ensuring all teachers feel confident using the space effectively.

### 4. Involve Key Stakeholders

Engage the school community to support the project:

- Teachers – Gather input on curriculum needs and how they will use the space.

- Students – Involve children in designing and sharing ideas.

- Parents and Volunteers – Seek help with fundraising, building and maintaining the area.

- Local Businesses and Organisations – Request sponsorships, donations or expert advice.

### 5. Plan the Design and Layout

Determine the features and zones of your outdoor learning area, which may include:

- Reading and storytelling zones – Quiet spaces with seating for group discussions or reading.

- Gardening areas – Raised beds, compost bins or greenhouses for hands-on learning.

- Wildlife zones – Bird feeders, bug hotels and ponds to encourage biodiversity.

- Exploration spaces – Logs, sandpits, water play or mud kitchens for sensory experiences.

- Outdoor classrooms – Sheltered areas with seating and writing surfaces for formal lessons.

### 6. Secure Funding and Resources

Explore funding options to support the project:

- School budget allocations

- Fundraising events (sponsored walks, plant/cake sales, community events)

- Local council grants or environmental initiatives

- Donations from parents, local businesses or charities

### 7. Build and Set Up the Space

Once the plan is finalised, begin the setup process:

- Clear and prepare the ground.

- Install any structures, seating and pathways.

- Add plants, garden beds or wildlife-friendly features.

- Ensure safety measures are in place (e.g., non-slip surfaces, shaded areas, secure equipment).

### 8. Integrate Outdoor Learning into the Curriculum

Encourage teachers to incorporate outdoor activities into lesson plans:

- Science – Studying plant growth, weather patterns, habitats and life cycles.

- Maths – Measuring garden plots, counting leaves, estimating distances.

- Literacy – Creative writing inspired by nature, storytelling in the outdoor reading area.

- Art – Leaf printing, natural sculptures, sketching outdoor scenes.

- Physical Education – Obstacle courses, team-building exercises, movement games.

### 9. Maintain and Develop the Area

Sustainability is key to long-term success. Assign responsibilities for:

- Regular cleaning and maintenance.

- Seasonal updates (e.g., planting new crops, repairing structures).

- Encouraging student involvement in upkeep.

### 10. Evaluate and Expand

Monitor the impact of the outdoor learning space by:

- Collecting feedback from teachers and students.

- Assessing engagement levels and learning outcomes.

- Identifying opportunities for improvement or expansion.

Basic Equipment:

- Tarps and Ropes: For creating shelters and dens.

- Waterproof Clothing: Jackets, trousers and boots to keep everyone dry.

- First Aid Kit: Essential for treating minor injuries.

- Hand Tools: Saws, loppers and secateurs for woodwork and bushcraft activities.

- Fire Safety Equipment: Fire blankets, buckets of water and fire extinguishers.

- Cooking Equipment: Portable stoves, pots, pans and utensils for outdoor cooking.

- Seating: Logs, benches or foldable chairs for sitting around the campfire.

- Storage Containers: For keeping equipment organised and safe.

Exploration and Learning Tools:

- Magnifying Glasses: For examining insects and plants up close.

- Field Guides: Books or cards to help identify plants, animals and insects.

- Binoculars: For bird watching and observing distant wildlife.

- Notebooks and Pencils: For recording observations and drawing.

- Measuring Tools: Rulers, tape measures and compasses for various activities.

Play and Creativity:

- Loose Parts: Natural materials like sticks, stones and leaves for creative play.

- Art Supplies: Paints, brushes and natural dyes for outdoor art projects.

- Musical Instruments: Simple instruments like drums and shakers for making music.

- Building Materials: Planks, logs and ropes for constructing structures.

Safety and Comfort:

- Sun Protection: Hats, sunscreen and sunglasses.

- Insect Repellent: To protect against bites.

- Water Bottles: To keep everyone hydrated.

- Blankets and Extra Layers: For warmth during colder weather.

Equipment Suppliers:

- Forest School Shop

  - Website: forestschoolshop.co.uk

  - Location: Unit 3E Beehive Business Centre, Beehive Lane, Chelmsford CM2 9TE

  - Contact: 01245 201041

- Outdoor Learning Resources

  - Website: outdoorlearningresources.co.uk

  - Products: Offers a wide range of tools, waterproof clothing, and educational resources.

- Muddy Faces

  - Website: muddyfaces.co.uk

  - Location: Farm View Works, 4a Sheffield Road, Hackenthorpe, Sheffield, S12 4LT

  - Contact: 0114 221 9617

  - Specialty: Innovative and sustainable outdoor play and learning resources.

- Winfields Outdoors

  - Website: winfieldsoutdoors.co.uk

  - Location: Sealand Road, Chester CH1 6EB

  - Contact: 01706 577091

  - Specialty: Wide range of tents, camping equipment, and waterproofs[2].

- GO Outdoors

  - Website: gooutdoors.co.uk

  - Location: Saltney Retail Park, River Lane, Chester CH4 8RF

  - Contact: 0344 387 6837

  - Specialty: Comprehensive outdoor gear and equipment.

- GROW-Wellbeing

  - Website: Shop All Items | Grow-Wellbeing

  - Location: Studio 101, Make Hamilton, 69 - 71 Argyle Street, Birkenhead, Wirral, Merseyside, UK, CH41 6LQ

  - Contact: Contact | Grow-Wellbeing

  - Speciality: Affordable equipment and training packages.

- The Mersey Forest

  - Website: Trees for Climate | The Mersey Forest : The Mersey Forest

  - Location: Risley Moss, Ordnance Avenue, Birchwood, Warrington, WA3 6QX

  - Contact: Dave Armson 07855165353

  - Specialty: Grounds development, including planning and tree planting.

Other supporting organisations

These organisations can offer valuable resources, training and funding opportunities to help you establish and enhance your outdoor learning area:

1. Learning through Landscapes (LtL)

- Website: ltl.org.uk

- Support: Provides resources, training and funding opportunities to help schools develop outdoor learning environments.

2. The Wildlife Trusts

- Website: wildlifetrusts.org

- Support: Provides educational programmes, resources and support for schools to engage with nature and wildlife.

3. Natural England

- Website: gov.uk/government/organisations/natural-england

- Support: Offers grants and advice for outdoor learning and environmental education projects.

4. The Woodland Trust

- Website: woodlandtrust.org.uk

- Support: Provides free tree packs, resources and support for schools to create woodland areas.

5. The Forest School Association (FSA)

- Website: forestschoolassociation.org

- Support: Offers guidance, training and accreditation for Forest School practitioners.